|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Planning Phase**  **Milestone and Activity**     |  |  | | --- | --- | | Date | 27 October 2022 | | Team ID | PNT2022TMID34648 | | Project Name | Personal Expense Tracker Application | | Maximum Marks | 4 Marks |      |  |  |  | | --- | --- | --- | | **TITLE** | **DESCRIPTION** | **DATE** | | Literature Survey &  Information Gathering | Literature survey on the selected project & gathering information by referring the, technical papers, research publications etc. | 26 SEPTEMBER 2022 | | Prepare Empathy Map | Prepare Empathy Map Canvas to capture the user Pains & Gains, Prepare list of problem statements | 27 SEPTEMBER 2022 | | Ideation | List the by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility & importance | 27 SEPTEMBER 2022 | | Proposed Solution | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 30 SEPTEMBER 2022 | | Problem Solution Fit | Prepare problem - solution fit document. | 1 OCTOBER 2022 | | Solution Architecture | Prepare solution architecture document. | 2 OCTOBER 2022 | | Customer Journey | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 8 OCTOBER 2022 | | Functional Requirement | Prepare the functional requirement document. | 11 OCTOBER 2022 | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  |  | | --- | --- | --- | | Technology Architecture | Prepare the technology architecture diagram. | 10 OCTOBER 2022 | | Data Flow Diagrams | Draw the data flow diagrams and submit for review. | 12 OCTOBER 2022 | | Prepare Milestone & Activity List | Prepare the milestones & activity list of the project. | 22 OCTOBER 2022 | | Project Development -  Delivery of Sprint-1, 2, 3 & 4 | Develop & submit the developed code by testing it. | 30 OCTOBER 2022 | |